Managed Services Status

Date: 				April 15, 2026
Account Name: 		Seward County Community College

Client/Stakeholder: 	Maddie Day, CFO / Brad Bennett, President

Account Status: 		Active – In Good Standing 
OculusIT PM:			Matt Song

OculusIT ITO (site leader)	Dr. Mark Bojeun

Revenue: 			$760,440

Profitability: 			35% gross margin / 5% net margin

Contract Valid Until:	July 1, 2027

On-going Projects / Services (on-going as part of the ITO like helpdesk, network, application, etc.)

- Delivery and oversight of core IT operations across helpdesk, network infrastructure, identity and access, enterprise applications, cybersecurity, communications, and end-user support.

- Ongoing modernization of campus network architecture, switching infrastructure, backbone capacity, secure connectivity services, and network standardization.

- Continued cleanup and standardization of VLAN design, switch configuration, firewall rules, and network segmentation to improve security, performance, and long-term supportability.

- Advancement of future-state identity and access architecture, including SSO, modernization of Active Directory dependencies, movement toward Microsoft Entra-based cloud identity, and strengthened authentication and access governance.

- Ongoing planning and enablement of secure remote access to institutional systems and services, including VPN-connected and cloud-based access models.

- Ongoing management and improvement of wireless connectivity, residential technology support, athletics connectivity, and distributed campus operational technology.

- Support for infrastructure refresh initiatives, including UPS replacement, switch stack replacement, OneDrive policy modernization, service continuity improvements, and continued cloud-aligned systems transition.

- Continued enhancement of the Network Operations Real-Time Reporting Dashboard and alerting capabilities to improve visibility, incident awareness, and proactive service management.

Service Level Metrics

Onsite IT Help Desk

- General responsiveness for questions and standard service tasks: under 3 business days

- Project delivery timeline for scoped initiatives: typically, 10–30 days depending on complexity

- Priority incident response: under 30 minutes

- Service restoration target/achievement for significant outages: within 4 hours

- Delivery milestone completion: all objectives completed except 1 currently remaining in progress

- Wireless remediation outcome: dorm wireless issues remediated over Spring Break with no recurring issues currently reported; wireless coverage also extended for softball and baseball in March

- Infrastructure availability: approximately 99.51% uptime, based on 32 total hours of interruption across a 274-day period

- Downtime: approximately 0.49% of total service time

Client Satisfactions

- Client satisfaction is consistently above expectations, supported by close collaboration with onsite management, proactive identification and resolution of service issues, continuous improvement efforts, and long-term planning aligned with institutional strategic priorities.

Recent Wins / Challenges:

- The environment experienced two notable service interruptions over the last 9 months: a 30-hour outage between February 5–8 and a 2-hour service interruption on December 28.

- In response, restoration capability has remained strong, with priority response under 30 minutes and service restoration within 4 hours.

- Dorm wireless issues were successfully remediated during Spring Break, with no ongoing reported concerns.

- Wireless coverage was extended and improved for baseball and softball, advancing the college’s outdoor athletics connectivity environment.

- Completed major modernization of the college’s network infrastructure and backbone, including deployment of a 25GB backbone, migration from outdated Cisco and Dell switching platforms to Aruba, switch replacement across the environment, and upgrades to 10GB bandwidth capacity.

- Completed significant network optimization efforts that improved performance, resilience, supportability, and standardization across the institution.

- Completed password reset modernization and advanced SSO-related identity improvements to strengthen access management and user experience.

- Advanced modernization of communications services through Cisco phone upgrades and continued conversion from legacy on-premises telephony and related services to cloud-based platforms.

- Continued progress in cloud migration and transition from legacy infrastructure toward a more secure, standardized, cloud-aligned technology environment.

- Continued enhancement of the Network Operations Real-Time Reporting Dashboard and alerting capabilities, improving operational visibility, proactive monitoring, and response readiness.

- Improved the institution’s foundational technology posture through greater standardization, stronger infrastructure resilience, and improved supportability.

- Ongoing challenge remains the balance between day-to-day support demands and strategic modernization in an environment with legacy systems, technical debt, distributed facilities, and evolving institutional expectations.

Key Actions / Decision (in-progress)

- Continuing VLAN cleanup, switch configuration standardization, firewall modifications, and segmentation improvement across the environment.

- Advancing future-state identity modernization, including Microsoft Entra alignment, secure remote access, and reduced dependence on legacy on-premises directory services.

- Expanding resilience, bandwidth, and reliability through backbone improvements, ISP migration activity, and 10GB service transitions.

- Continuing site-specific infrastructure upgrades, including UPS replacement, Allied Health switch stack replacement, and targeted wireless improvements supporting athletics and campus operations.

- Further maturing the Network Operations Real-Time Reporting Dashboard and alerting model to support proactive monitoring, reporting, and executive visibility.

- Aligning ongoing modernization work with institutional priorities, service expectations, and long-term sustainability.